TANASIOM AEGIS

Cybersecurity Consultancy

STATEMENT OF WORK

Internal Security Assessment

| Client | Meridian Digital Solutions Ltd |
| --- | --- |
| Consultant | Tanasiom Aegis |
| Document Reference | TA-SOW-2025-001 |
| Engagement Type | Grey Box Internal Security Assessment |
| Date Issued | 8 March 2025 |
| Version | 1.0 — Final |
| Classification | CONFIDENTIAL |

1. Parties to This Agreement

This Statement of Work (SOW) is entered into between:

| SERVICE PROVIDER Tanasiom Aegis Cybersecurity Consultancy Manchester, United Kingdom contact@tanasiom-aegis.co.uk | CLIENT Meridian Digital Solutions Ltd IT Services Manchester, United Kingdom 12 employees |
| --- | --- |

2. Background and Context

Meridian Digital Solutions Ltd (hereinafter "the Client") is a small technology services company operating from Manchester, United Kingdom. The organisation employs 12 members of staff and manages a small internal network comprising employee workstations, web-based application servers, and legacy internal systems.

The Client has identified a need to understand its current security posture in advance of pursuing Cyber Essentials certification. The Client has engaged Tanasiom Aegis (hereinafter "the Consultant") to conduct an internal security assessment in order to identify exposed services, vulnerabilities, and potential attack paths across its internal infrastructure.

3. Scope of Work

The Consultant will perform a grey box internal security assessment covering the following network range and in-scope assets.

3.1 Network Scope

| Field | Detail |
| --- | --- |
| Network Range | 192.168.56.0/24 |
| Assessment Type | Grey Box — network range and host roles provided |
| No Credentials Provided | The Consultant was not given system credentials |
| No Source Code Access | No access to application source code was provided |

3.2 In-Scope Hosts

| IP Address | Role | Notes |
| --- | --- | --- |
| 192.168.56.102 | Employee Workstation | Windows 10 |
| 192.168.56.104 | Web / Application Server | Ubuntu Linux, Apache, DVWA |
| 192.168.56.105 | Legacy Internal Server | Unpatched legacy system |

3.3 Out of Scope

- Any system outside the 192.168.56.0/24 network range

- Denial of Service or destructive testing of any kind

- Social engineering against Client staff

- Physical security testing

- Third-party systems or cloud services

4. Deliverables

Upon completion of the engagement, Tanasiom Aegis will provide the following:

| Deliverable | Description |
| --- | --- |
| Executive Summary Report | Non-technical summary of findings and risk posture for senior stakeholders |
| Technical Findings Report | Detailed vulnerability findings with evidence, CVSS scores and reproduction steps |
| Risk Register | Prioritised register of identified risks with ownership and remediation timelines |
| Remediation Guidance | Actionable fixes for each finding, prioritised by severity |
| Cyber Essentials Mapping | Each finding mapped to relevant Cyber Essentials control areas |
| Post-Engagement Debrief | Written debrief communication summarising key findings and recommended next steps |

5. Commercial Terms

| Engagement Fee | GBP 3,000 (fixed price) |
| --- | --- |
| Payment Terms | 50% upon signing; 50% upon delivery of final report |
| Estimated Duration | 10 business days from engagement start date |
| Expenses | Included within fixed fee. No additional expenses will be charged. |

6. Confidentiality

All information gathered, produced, or shared during this engagement is classified as confidential. Tanasiom Aegis will not disclose any client information to third parties without prior written consent, except where required by law.

All engagement documentation, findings, and evidence will be securely handled and destroyed or returned at the conclusion of the engagement unless otherwise agreed.

7. Authorisation and Signatures

By signing below, both parties confirm their understanding of and agreement to the terms set out in this Statement of Work.

| For Tanasiom Aegis Signature: _________________________ Name: Lead Security Consultant Date: ______________________________ | For Meridian Digital Solutions Ltd Signature: _________________________ Name: ______________________________ Date: ______________________________ |
| --- | --- |

TA-SOW-2025-001 | CONFIDENTIAL | Tanasiom Aegis | v1.0